Goal:
Create database where you can compare new specimen to existing dataset, and perform a statistical analysis which will allow us to calculate the probability of a specimen belonging to an existing taxa.

GitHub: https://github.com/nbir012/nbir012-diptera-morpho.git
Forked: https://github.com/UOA-MEDSCI-736/nbir012-diptera-morpho
Trello: https://trello.com/b/QEQxluWE/morphometric-data

Milestones

1) Convert TPS to CSV – 25%
Date	Description	Potential%	actual%
20160922	create 3 to 5 tests (end line in tps with final in array, first line and middle line)	7%	1%
20160911	Read a csv file into array and reconstruct the tps array to compare with the original tps array / e.g. # read csv / # apend csv rows to new array / # compare new csv array with tps array / # do as a propare Python test file
20160927	1: Multiply all numbers upto input parameter / e.g. MultiplyAll( input ) function should multiply all numbers from 1 to input	3%	3%
	2: Process an array of string for each string print string + “,” / e.g. array = [“hi”, “how”, “are”, “you”] / answer = / hi, / how, / are, / you,
	3: Loop through array of string, make a sentence with strings seperated by comma / e.g. array = [“hi”, “how”, “are”, “you”] / answer = hi, how, are, you
	4: Perform step 3 with 1 string input: / array = [“how how are you”] / answer = hi, how, are, you
	5: take an array and add +1 to each number using map function: / array = [1,2,3,4,5] / answer = [2,3,4,5,6]
20161004	Write an array to the csv file / dataArray = [] / dataArray.append(“Hello how are you”) / dataArray.append(“i am fine thank you”) / writeToCSV(dataArray) / CSV will have one line in one row and next in row below.	5%	5%
20161004	write tps to csv	10%	10%

3) 20161006	- Establish variables that can be used for comparison of new specimen with database (25%)
4) 20161013	- Visual representation of the comparison (25%)

Final report due 20161027

To ask supervisor:
Questions that I need to clarify (when supervisor is back from sick leave):
What values do we compare?
Do we run the new image through the windows programs and compare with the original data set?
If so, what do we compare (what is the method of comparison, is it an average etc?)
In the tps files, what do the values represent, as the x&y pixel descriptions have discrepancies when viewed in paint?
Are columns dynamic?